# NMCB Data Buildup Workplan – Feb to April 2026

## About

Below is a compact 3-month workplan outlining concrete deliverables, milestones, and required expertise. The focus is on what must be operational and sustainable by the end of this period.

## Objectives (Next 3 Months)

By the end of Month 3, we aim to have:

- OMOP-modelled data implemented in Snowflake

- Stable, automated multi-centre data pipelines

- New data sources fully onboarded and sustainably running

- Streamlined, semi-automated data and sample request procedures

- A prototype of data catalogue and enriched codebook

## Timeline Overview

| Month | Key Outcomes |
| --- | --- |
| Month 1 | OMOP conceptual model finalized, multi-center pipeline specs, new sources ingested, sample request workflow semi-automated, automated eligibility in Snowflake |
| Month 2 | OMOP logical model finalized, Multi-center Pipelines live, new sources ingested, data request workflow standardized, intake metadata schemas |
| Month 3 | Prototyped of data catalogue, OMOP physical model finalized (i.e., full OMOP in Snowflake) |

## Workplan by Work Package

### WP1 – OMOP Modelling & Snowflake Implementation

Deliverables

- OMOP CDM mapping finalized - ongoing

- OMOP tables implemented in Snowflake – not started yet

- Existing SF data transformed into OMOP representation – not started yet

Involved: Shuxin (practical work), Aad (consultant)
Skills: SQL (hard), OMOP knowledge, Snowflake (hard)
Learning on the job: ⚠️ Acceptable only with buffer

### WP2 – Stable (Multi-Centre) Data Pipelines

Deliverables

- Automated data cleaning pipelines running on schedule - done

- Logging & basic monitoring in place – done

- Multi-centre inputs supported – not started yet

Involved:

- Angela (data cleaning regularly),

- Shuxin (workflow design),

- Anne (raw data upload)

Skills: Python, workflow automation

Python/SQL requirement: Hard requirement
Learning on the job: ⚠️ Acceptable only with buffer

Risk: when Angela leaves, who takes over. Shuxin can but consider capacity.

### WP3 – New Data Source Adoption (VU-AMS, ACS Survey, Radboud Lab)

Deliverables

- Quality control Python scripts + cleaning pipelines for:

  - VU-AMS data – ongoing since January 9th 2026 and undone yet

  - Amsterdam Cognitive Scan survey (ACS) – not started

  - Radboud UMC lab data (RDL) – not started

- Sustainable loading into Snowflake

Involved:

- Angela (data cleaning script creation),

- Shuxin (cleaning rule documentation and workflow design),

- Aad (design automatically loading new data into Snowflake)

Skills: Python, SQL

Python/SQL requirement: Hard requirement
Learning on the job: ⚠️ Acceptable only with buffer

Risk: New data source cleaning requires new Python codes, which need quite some time of Angela and Shuxin.

### WP4 – Data Request Procedure (Variables → Secure Data Delivery)

Deliverables

- Structured data request form (variable-level selection) – just started

- Semi-automated request handling – not started

- Secure data provisioning workflow – not started

Involved: Shuxin
Skills: Light Data modelling, process design, SQL
Python/SQL requirement: Hard 
Learning on the job: ✅ Acceptable

### WP5 – Sample Request Procedure Automation

Deliverables

- Sample request form) – just started

- Automated sample selection logic) – done

- Documented, reproducible workflow) – ongoing

Involved:  Shuxin (practical work), Sanne (communication), Laurian (communication)
Skills: R, workflow logic
Learning on the job: ✅ Acceptable

Risk: low, as Shuxin will hand over this to Sanne with R codes and SOP in February 2026.

### WP6 – Data Catalogue

Deliverables

- Metadata schema for catalogue – not started

- Aggregated indicators (counts, distributions) – dependent on above

- Dashboard / catalogue interface – dependent on above

- Variable overview linked to codebook - dependent on above

- Align with European Health Data Space

Involved: Shuxin (metadata schema)
Skills: Metadata modelling, SQL, basic web/dashboarding
Technique lacks: Catalogue Webpage Design (JavaScript?)

Learning on the job: ⚠️ Acceptable, but slows delivery

### WP7 – Codebook Enrichment

Deliverables

- Codebook updated with: - to start

  - OMOP mappings

  - SNOMED CT and other terminologies

- Machine-readable format maintained - done

Involved: Shuxin 
Skills: Terminology, LinkML, light scripting

### WP8 – Automated Eligibility in Snowflake

Deliverables

- Automated eligibility scripts

- Overview table

- Eligibility export that is ready to import into LDOT

Involved: Sjoerd (coding), Shuxin (testing and validation) 
Skills: Python, SQL, Snowflake

### WP9 – Patient Summary for Physician

Deliverables

- Develop codes to automatically import Castor/CDL alert data into ‘patient resume’ excel sheet

- A comprehensive ‘patient resume’ for each participant

Involved: Shuxin (coding), Jan (feedback and validation) 
Skills: R, Python

## Summary: Python / SQL Dependency

| Area | Dependency | Risk without dedicated capacity |
| --- | --- | --- |
| OMOP + Snowflake | SQL High | Low – Shuxin will do it |
| Data pipelines | Python High | High – if Angela leaves |
| New data sources | Python High | Medium–High |
| Data requests | SQL High | Medium |
| Sample requests | R low |  |
| Data catalogue | NA |  |
| Codebook | Python Low | Low |

Current Responsibilities:

| Personnel | Task |
| --- | --- |
| Angela | VU-AMS metadata set |
|  | Weekly data cleaning on: (1) Omron (2) Nellcor (3) Tanita |
|  | Twice a week cleaning on: (1) CDL alert file |
| Sjoerd | Automated eligibility (with Shuxin) |
| Aad | Be willing to help with Snowflake setup |
| Anne | Weekly upload raw data into Snowflake |
|  | Update log files: (1) Visit log file - if data is collected (2) Subject ID Log. (this task needs to be improved with Shuxin) |
|  | Copy 'cleaned data' to fileshare directory - automatically uploaded into 'Snowflake' |
| Shuxin | Develop sample request form |
|  | Develop data request form |
|  | Design the data issuing procedure |
|  | OMOP modelling |
|  | Data Catalogue |
|  | Write two SOPs for both sample requet and data request |
|  | Consolidate sample request codes and hand over to Project Manager (Sanne) |
|  | Consolidate 'numbers' code and hand over to Research Assistant (Anne) |
|  | Write quality-check rules for: (1) Amsterdam Cognitive Scan (ACS) data (2) Radboud Diagnostic Lab (RDL, similar to CDL) data |